# WOW Revision Project: Fall 2008
A practical and academic exercise to stabilize the WOW project application infrastructure and prepare it for a standardized deployment throughout the Vermont State College system.
- Peter Chapin: VTC Professor and Technical Advisor
- Chris Beattie: Project Manager
- Andy Sibley: Technical Project Lead
- Isaac Parenteau: Developer
## Overview
The current WOW application framework consists of a client-server design, however, there is a mix of programming languages and technologies that make large scale deployment difficult. Currently, the application server is written in Stackless Python, and the administrative client in Java. Of course, supporting such an language mix could prove frustrating for new customers.
This revision project aims to stabilize the WOW application by standardizing the administrative client and server's programming language in Java™. The standard client used by the overwhelming majority of WOW users is a browser-based web client known as the WOW web client. Although the web client will be subject to changes for the duration of this project, the majority of tasks are focused on the WOW server and administrative client (and other supporting applications.)
This project contains logical groupings of work which, in themselves, are systems. These groupings are:
- WOW Application Server
- WOW Administrative Client
- WOW Web Client
- WOW (Apache/XAMPP) Web Server
- WOW (Java) Build Server
- Dr. WOW Health & Reliability Monitoring Client
- WOW Documentation
- WOW Developer Bug Reporting & Tracking
- WOW Developer Feature Reporting & Tracking
Tasks and considerations for each of these systems will be covered.
## WOW Java Build Server
The first system we must ensure works properly is the build server. When Java is decided upon as a language in a project, a host of developer tools become available: CruiseControl with JUnit will be setup and used. To reiterate, this is the first system that must be configured.
Existing Java code for the WOW server and administrative client will be used to get the new WOW build server online. A new Java-based WOW project will also be added to the new CruiseControl build server: DrWOW.
This build server will reside on an existing SoSE Windows 2003 server: frolic.cis.vtc.edu.
## WOW Application Server
Each team member should set aside a few minutes to read the current WOW Java server documentation in the SoSE (Subversion) repository.
Some requirements for consideration for implementation into the new WOW Java server are:
- The server shouldn't run as root (Linux) or an administrator (Win32).
- There should be built in e-mail functionality.
- A protocol needs to be established to communicate with the DrWOW client.
- The main WOW server database – profiles.xml – is the custody of the WOW server assigned as MAIN. When a user changes the data in the XML database, these changes must be propagated to any other WOW servers (which run in an ancillary capacity) and logged.
- All propagated changes to profiles.xml must be checked for errors and logged.
- An installer program must be created, particularly:
1. A Linux RPM that installs to /usr/local/sbin/WOW
2. Win32 installs to C:\$user\WOW-Server (by default.)
3. New server installation logs are sent to the DrWOW client.
## WOW Administrative Client
The current administrative client reports itself as being version 1.00, and upon successful completion of this revision it – and all associated WOW applications – will be at version 2.00. Some considerations for the new administrative client are:
- Make sure the design document is current with the code before any refactoring begins, for example, does the document illustrate that the client now polls for the MAIN WOW server rather than being hard-coded to update atlantis?
- Incorporate security via a user login interface.
- Create an installer that defaults to C:\$user\WOW-Admin

## DrWOW Client Application
WOW server health and reliability monitoring were contained in the server in revision 1.00. The DrWOW client will be an application daemon running independent of the servers themselves that will e-mail alerts of potential problems to a predefined list of recipients. DrWOW is, most likely, the beginning of a concept that has also been coined the “Dashboard”. Some considerations for the DrWOW application are:
- Gathers WOW statistics for publication to the DrWOW GUI and/or the web.
- A data format will have to be decided upon, however, XML is already used by the application server; it's best to remain consistent to this (if possible and feasible.)
- Stores a dynamic list of healthy servers that can be used as dynamic input for the WOW web client.
- Receive and store a copy of the most recently propagated profiles.xml database.
- Use a login interface (possibly the same code used in the administrative client.)
The DrWOW client design phase seems a good candidate for learning about and implementing mock objects; consider “stubbing-in” the communications and data passed between WOW application servers and the DrWOW client.
## WOW (XAMPP) Web Server
- Document the setup procedure for a production WOW web server using XAMPP.
- Take into account all requirements imposed by the VTCIT Department.
- Identify all relevant/applicable configuration files and programs.
- Create a WOW web server requirements document.
## WOW Web Client
- Create a tabbed statistics page: usage, profiles.xml propagation status, e-mail activity, health test results (as reported by DrWOW.)
- root should not own the web pages directory
- Web server process shouldn't run as root. Talk to Peter about this.
- When WOW web pages or scripts have been modified and tested on a test server and the update is ready to be moved into production, this process should manually occur using the Subversion svnupdate command.

## DrWOW Hardware & Administration
The DrWOW client will require it's own, dedicated hardware to enable reliability and health reporting outside the realm/domain of WOW application servers. This hardware provides a reasonable location to store various data files.
- A copy of the most recent profiles.xml file.
- Subversion repository backups.
- SoSE Linux configuration files (by hostname); rsync may be useful for this.
- The SoSE KeePass password database.
- All important data can be backed up to an external device.
## Documentation
- Standard SoSE setup and hardening procedure for CentOS.
- Standard XAMPP setup (if a web server is used.)
- Installing, maintaining, and administering WOW.
- A diagram of the overall WOW application.